1. Customize column order needs to reflect in export across the CDT

* 7 days of efforts required for all the screens
* No Backend work involves , UI work only
* Min limit of the number of columns will be 1.

1. Ability to select Columns when export is done (same as above)
2. When clicking on Unique EA hyperlink, open the Adjust Definition overlay

* 5 days of UI efforts needed, no backend involved
* Will open the Adjust Definition pop up on click of Unique EA link above the recommended bucket table only

1. Primary Search Criteria can have the ability to show/hide like a collapsible board  
     
   Graphical user interface, text, application, email, Teams

   Description automatically generated Graphical user interface, text, application, chat or text message

   Description automatically generated

* 4 days of UI work involved, no backend
* Will help in improving the visual experience for the user

1. Improvise the grid filter selection area:

Graphical user interface, application

Description automatically generated Graphical user interface

Description automatically generated with medium confidence

Graphical user interface, application

Description automatically generated

* This is a complete revamp of the filter area, will need a lot of UI efforts
* Complete 4 sprints will be required as it involves changing all the existing filter components to be changed
* A separate checkbox above all the grid filters showing option as (All, Rec, Non-Rec) for the user to see corresponding filter results.

1. Keep the non-recommended section collapsed by default. Count of sites in recommended bucket can be increased from 5 to 50.

Also check the feasibility to change the customize column ability to select just 2 columns or more. (needs larger changes)

* 3-4 days of UI work involves

1. Drag and Drop for movement of sites (recommended to non-rec and vice versa)

* We are checking the feasibility of this

1. Adjust definition- separate area for add and Exclude EA

* UI needs to improve for the current pop up as header needs to stand out differently from rest of the content.
* Separate tab for adding and excluding EA section can be created rather than having it in same page like the current one.
* 8 days of UI efforts required

1. Search bar inside the expanded row in tables

* 14 days of UI effort required.
* Whatever keyword is provided, the matching results will be shown to the user

1. Add a search bar at the top of the UI in the header to navigate to different sections like SID View, Credit View, etc.

Check the Feasibility before deciding LOE